Information Security Objectives

# INFORMATION SECURITY OBJECTIVES

Classification: Internal

This document should not be shared outside of [Company Name] without the written permission of the owner.

| Versio n | Approved By | Owner | Date Last Updated | Review Frequency | Next Review | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Issam (CEO) | Abdullah (CISO) | 12 Sep 2026 | Annually | 12 Sep 2027 | Initial Release – Phase 1 Diital Banking ISMS Objectives |

Purpose of This Document

The following provides a summary of the current objectives for Digital Al-Afaq Bank’s Information Security Management System, specifically tailored to the Phase 1 Digital Banking scope (Afaq Plus, Afaq Net, and supporting infrastructure).

Information Security

Information Security

Digital Al-Afaq Bank

Objectives

Key Objectives

| Objective | Key Result | Target | Owner | Timeline | Status |
| --- | --- | --- | --- | --- | --- |
| 1. Establish a Robust ISMS Framework |  |  |  |  |  |
|  | Complete ISMS scope definition and documentation | 100% | ISMS Manager | Q1, Year 1 | Not Started |
|  | Develop and approve all required ISMS policies and procedures | 100% | ISMS Team | Q1, Year 1 | In Progress |
|  | Conduct initial risk assessment and document risk treatment plans | 100% | Risk Management | Q1, Year 1 | Not Started |
|  | Establish a risk register and ensure all identified risks are logged | 100% | Risk Management | Q1, Year 1 | Not Started |

| Objective | Key Result | Target | Owner | Timeline | Status |
| --- | --- | --- | --- | --- | --- |
|  | Maintain an owned legal/contractual requirements register (SAMA and SADAIA PDPL) | 100% | Compliance / Legal | Q1, Year 1 | Not Started |
| 2. Improve Security Awareness |  |  |  |  |  |
|  | Deliver security awareness training to all employees | 100% | HR Department | Q2, Year 1 | Not Started |
|  | Achieve 90% completion rate for security awareness training | 90% | HR Department | Q2, Year 1 | Not Started |
|  | Reduce phishing simulation click rate from 25% baseline & increase reporting from 8% | <15% click / >15% report | HR / CISO | Q2, Year 1 | Not Started |
|  | Distribute monthly security newsletters to all employees | 12 issues | IT Security Team | Ongoing | Not Started |
| 3. Strengthen Technical Security Controls |  |  |  |  |  |
|  | Implement multi-factor authentication (MFA) for all critical systems | 100% | IT Department | Q2, Year 1 | Not Started |
|  | Review privileged access & eliminate shared admin credentials in Phase 1 scope | 100% | IT Infrastructure / CISO | Q2, Year 1 | Not Started |
|  | Conduct penetration testing and address all critical findings | 100% | IT Security Team | Q2, Year 1 | Not Started |
|  | Remediate critical/high vulnerabilities across digital assets within approved deadlines | 100% | CIO / Infrastructure | Q2, Year 1 | Not Started |
|  | Prevent production deployment of Afaq Plus/Net without approved testing & security review | 100% | Software Dev / CIO | Ongoing | Not Started |
|  | Ensure systems are updated with the latest security patches | 100% | IT Department | Ongoing | Not Started |
|  | Meet RTO/RPO targets for Riyadh DC and Jeddah DR Center; test recovery | 1 annual test | CIO / Operations | Q3, Year 1 | Not Started |

| Objective | Key Result | Target | Owner | Timeline | Status |
| --- | --- | --- | --- | --- | --- |
|  | Maintain 24x7 SOC coverage and reduce time to detect, triage, and contain incidents | 24x7 | SOC / Incident Response | Ongoing | Not Started |
| 4. Ensure Compliance and Preparedness |  |  |  |  |  |
|  | Conduct an internal audit to assess compliance with ISO 27001 standards | 100% | Internal Auditor | Q3, Year 1 | Not Started |
|  | Develop a corrective action plan for any identified non-conformities | 100% | ISMS Team | Q3, Year 1 | Not Started |
|  | Complete a pre-certification audit with an external consultant | 100% | External Consultant | Q3, Year 1 | Not Started |
|  | Prevent unauthorized disclosure of customer, employee, payment, or security info | 0 breaches | CISO / Data Owners | Ongoing | Not Started |
| 5. Achieve ISO 27001 Certification |  |  |  |  |  |
|  | Select an accredited certification body | 1 selected | Project Manager | Q4, Year 1 | Not Started |
|  | Successfully pass the ISO 27001 certification audit | Pass | Certification Body | Q4, Year 1 | Not Started |
|  | Achieve ISO 27001 certification | Certified | ISMS Team | Q4, Year 1 | Not Started |

Not Started