Information Security 
Risk Assessment Report

| DOCUMENT CLASSIFICATION | Internal |
| --- | --- |
| DOCUMENT REF | ISMS-DOC-06-3 |
| VERSION | 1 |
| DATED | 11 September 2026 |
| DOCUMENT AUTHOR | ISMS Project Team |
| DOCUMENT OWNER | Chief Information Security Officer (CISO) |

Revision history

| VERSION | DATE | REVISION AUTHOR | SUMMARY OF CHANGES |
| --- | --- | --- | --- |
| 1.0 | 11 Sep 2026 | ISMS Project Team | Initial risk assessment report prepared for Digital Al-Afaq Bank Phase 1 |

Distribution

| NAME | TITLE |
| --- | --- |
| Abdullah | Chief Executive Officer (CEO) |
| Issam | Chief Information Security Officer (CISO) |
| Abdullah | Chief Information Technology Officer (CIO) |

Approval

| NAME | POSITION | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Abdullah | Chief Executive Officer (CEO) | Pending approval | 11 Sep 2026 |
| Issam | Chief Information Security Officer (CISO) | Approved / Owner | 11 Sep 2026 |
| Mohammed | Chief Executive Officer (CEO) | Pending approval | 11 Sep 2026 |

Contents

1	Introduction	8

2	Risk assessment context	9

2.1	Internal and external context	9

2.2	Scope	9

2.3	Risk acceptance criteria	10

3	Risk assessment results summary	11

3.1	[Asset-based risk assessment:]	12

3.2	[Scenario-based risk assessment:]	12

4	Appendix A: Detailed risk assessment	13

Tables

Table 1: Risk assessment team	8

Table 2: People consulted	8

Table 3: Risk assessment results summary (asset-based)	12

Table 4: Risk assessment results summary (scenario-based)	12

# Introduction

The purpose of this report is to present the findings of a risk assessment exercise carried out from 1 August 2026 to 10 September 2026 with the scope described below. The main purpose of the exercise was to assess the risks to Digital Al-Afaq Bank (specifically Phase 1 digital channels: Afaq Plus and Afaq Net) and to identify which of these could be accepted and which may need some action to be taken to address them.

Once this risk assessment report has been approved, specific actions will be identified, discussed, agreed and then documented in a risk treatment plan to be managed as part of The process used for this risk assessment is set out in the document Security Risk Assessment & Treatment Methodology (ISMS-DOC-06-1) which is part of the ISMS.

This risk assessment report describes:

The context and scope of the risk assessment

The assets within scope

The risk scenarios identified Scenario-based risk assessment

Threats to, and vulnerabilities of, those assets Asset-based risk assessment Risk Owner(s)

Risk Level

Whether the risk is recommended for acceptance or treatment

Priority for treatment, if applicable

Reasons for acceptance, where relevant

This report is input to the risk treatment stage of the process and must be signed off by top management before continuing further.

This risk assessment was carried out by the following people:

| NAME | ROLE IN ASSESSMENT |
| --- | --- |
| Issam | Lead risk assessor (CISO) |
| ISMS Governance Team | Assistant risk assessors |

Table 1: Risk assessment team

As part of the assessment, the following additional people were consulted:

| NAME | TITLE | LOCATION |
| --- | --- | --- |
| Abdullah | Chief Technology Officer (CIO) | Riyadh Headquarters (Floor 5) |
| Ali | HR Manager | Riyadh Headquarters (Floor 1) |
| Ahmed | Head of Internal Audit | Riyadh Headquarters (Floor 1) |

Table 2: People consulted

# Risk assessment context

This section describes the reasons why the risk assessment was carried out, the areas that were within its scope and the criteria that were applied in order to decide which risks are recommended for acceptance.

## Internal and external context

This risk assessment was required as part of the implementation of the ISO/IEC 27001:2022 information security standard within Digital Al-Afaq Bank. Risk assessment is a key part of the standard and the establishment of an Information Security Management System. It has been decided to adopt, and seek certification to, the ISO/IEC 27001 standard so that increased assurance can be given to our customers, the Saudi Central Bank (SAMA), and SDAIA (under PDPL) that we take the security of their data seriously and that we are using an accepted approach to do so.

This is in the context of an increasingly competitive digital banking environment in Saudi Arabia and also one in which legal and regulatory requirements are becoming stricter. Performing a risk assessment against our most critical digital information assets (such as customer master data, transaction records, and mobile banking source code) is therefore an effective way of meeting our obligations, protecting against historical threats (such as firewall outages, spear-phishing, unencrypted laptop loss, and expired SSL certificates), and improving our market competitiveness.

## Scope

This assessment addresses the information security risks to the Phase 1 ISMS scope of Digital Al-Afaq Bank. Specifically, it covers:

- Digital Banking Channels: Afaq Plus mobile application (iOS/Android) and Afaq Net internet banking platform.

- Locations: Riyadh Headquarters (Primary Data Center on Floor 3, SOC on Floor 4, IT/Development offices on Floors 5-7) and the Jeddah Disaster Recovery Center.

- Supporting Infrastructure & Interfaces: Core banking integration APIs, payment/card interfaces, AWS cloud workloads, authentication services, and third-party vendor interfaces supporting Phase 1.

Exclusions: It does not cover risks to physical bank branches (25 branches), standalone ATMs (75 units), corporate banking, treasury, international banking operations, the legacy payroll system (Sibairola), or unrelated administrative databases

## Risk acceptance criteria

In order to reach conclusions about which risks are of sufficiently high level to require further treatment, several criteria were used to judge acceptance in accordance with our approved methodology:

A risk is recommended for acceptance if it meets one or more of the following criteria:

- The risk score is calculated as 4 or less (Low risk level).

- Known changes mean that the risk will exist for three months or less.

- The potential direct or indirect benefits are agreed by management to be greater than the impact.

In each case, the reasons for recommending acceptance will be stated.

# Risk assessment results summary

A summary of the outcome of the risk assessment is shown in Table 3 below. Full details of the assessment, including risk types, risk owners, existing controls and how risk levels were determined, are attached at Appendix A.

Whilst a significant number of risks were identified, a high proportion are already addressed via existing baseline controls and are therefore recommended for acceptance with routine monitoring. However, there are a few situations where existing controls were found not to be effective and some cases where risks are relatively new and have not been previously treated.

Of particular concern is the increasing threat from external hackers who are becoming more advanced in terms of the techniques used and are attacking our digital mobile/web platforms and users on a frequent basis (evidenced by recent vulnerability scans showing high-risk SQL injection flaws in Afaq Plus). Current controls, although still active, are generally accepted to be insufficient in the face of the increased threat level, and additional technical controls are recommended.

A further area of weakness is the organization’s use of partner cloud services (AWS) and third-party application developers which have not been fully vetted or continuously monitored from a security viewpoint. These risks need to be considered carefully in order to identify an appropriate set of treatment actions that will bring them back within acceptable limits.

## [Asset-based risk assessment:]

| REF | ASSET | THREAT | RISK TYPE | RISK OWNER | RISK LEVEL | ACCEPT OR TREAT | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Customer Master & Account Data | Unauthorized disclosure or data exposure | Confidentiality | Digital Banking Owner | High (12) | Treat | Mandatory Full-Disk Encryption & Access Control (A.8.24) |
| 2 | Afaq Plus & Afaq Net Source Code | Malicious code injection or exploitation | Integrity | Head of Software Dev | Critical (20) | Treat | SQL injection remediation & secure code review (A.8.28) |
| 3 | Customer Authentication Data | Credential theft via advanced phishing | Confidentiality | CISO | Critical (20) | Treat | Advanced email filtering & MFA enforcement (A.9.4) |
| 4 | Digital Transaction Records | Unauthorized fund transfer / digital fraud | Integrity | Fraud Manager | High (15) | Treat | Real-time fraud detection & monitoring (A.8.15) |
| 5 | Network & Firewall Infrastructure | Misconfiguration causing service outage | Availability | IT Operations Mgr | Medium (8) | Treat | Dual-authorization change control implemented (A.8.32) |
| 6 | Digital SSL/TLS Certificates | Certificate expiration causing downtime | Availability | IT Infra Lead | Medium (8) | Treat | Automated certificate lifecycle management (A.8.8) |
| 7 | Active Directory & Privileged Accounts | Unauthorized access to sensitive folders | Confidentiality | IT / HR Mgr | High (12) | Treat | Periodic access reviews & least privilege (A.5.18) |
| 8 | AWS Cloud Integration Workloads | Cloud misconfiguration and data leak | Confidentiality | Vendor Lead | High (12) | Treat | Cloud Security Posture Management (A.5.19) |
| 9 | Phase 1 Employee Laptops | Loss of unencrypted mobile hardware | Confidentiality | IT Support Lead | High (12) | Treat | Mandatory endpoint encryption & device tracking (A.8.1) |
| 10 | Security & Event Logs (Syslog / SOC) | Failure to detect security anomalies | Integrity / Availability | SOC Manager | Medium (8) | Treat | Centralized log monitoring and SIEM enhancement (A.8.16) |

Table 3: Risk assessment results summary (asset-based)

## [Scenario-based risk assessment:]

| REF | RISK SUMMARY | RISK DESCRIPTION | RISK TYPE | RISK OWNER | RISK LEVEL | ACCEPT OR TREAT | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mobile App SQL Injection | Exploitation of high-risk vulnerabilities discovered in Afaq Plus application testing allowing database compromise. | Integrity / Confidentiality | Product Owner | Critical (20) | Treat | Immediate patching, code refactoring, and security testing before release (A.8.28). |
| 2 | Targeted Phishing & Credential Theft | Finance and operational staff falling for spear-phishing emails, compromising user credentials and funds. | Confidentiality | CISO | Critical (20) | Treat | Advanced email filtering, simulation training, and strict MFA (A.9.4). |
| 3 | Unencrypted Device Loss | Loss of mobile employee laptops containing customer PII without disk encryption, leading to regulatory fines. | Confidentiality | DPO / HR Mgr | High (12) | Treat | Enforcement of full-disk encryption and strict asset tracking (A.8.1). |
| 4 | Privileged Access Creep | IT staff retaining legacy access permissions to HR and confidential folders from past integration projects. | Confidentiality | IT Manager | High (12) | Treat | Quarterly access reviews and removal of inherited privileges (A.5.18). |
| 5 | Firewall Misconfiguration Outage | Human error during firewall rule updates causing complete digital banking service disruption (historical lesson). | Availability | Network Manager | Medium (8) | Treat | Mandatory dual-authorization change control and rollback procedures (A.8.32). |
| 6 | Digital Certificate Expiration | SSL/TLS certificate expiring unnoticed, causing service downtime and severe reputational damage. | Availability | IT Infra Lead | Medium (8) | Treat | Automated certificate tracking and renewal alerts (A.8.8). |
| 7 | Third-Party Cloud Data Exposure | Insecure configuration of AWS cloud environments hosting non-critical workloads or integration pipelines. | Confidentiality | Vendor Lead | High (12) | Treat | Vendor security due diligence and cloud posture management (A.5.19). |
| 8 | Insider Threat / Unauthorized Access | Abuse of internal system access by disgruntled or compromised employees. | Confidentiality / Integrity | HR Manager | Medium (9) | Treat | Background screening, least privilege, and behavioral monitoring (A.5.13). |
| 9 | DDoS Attack on Digital Channels | Distributed Denial of Service attacks overwhelming digital banking gateways (Afaq Plus / Net). | Availability | IT Operations Mgr | High (12) | Treat | Deployment of anti-DDoS mitigation services and WAF protection (A.8.20). |
| 10 | Inadequate Backup Restoration | Failure to restore critical transaction databases during disaster recovery or ransomware scenarios. | Availability | Database Admin | High (15) | Treat | Regular automated backup verification and annual DR testing at Jeddah site (A.8.13). |

Table 4: Risk assessment results summary (scenario-based)

# Appendix A: Detailed risk assessment

Full details of the assessment, including detailed threat/vulnerability pairs, risk scoring justifications, existing controls, and specific ISO 27001:2022 Annex A control mappings, are maintained in the live Risk Register (ISMS-DOC-06-1-Risk-Register.xlsx) and reviewed quarterly by top management and the Information Security Steering Committee (ISSC).