# ISMS Performance Report

Classification: Internal

This document should not be shared outside of Digital Al-Afaq Bank without the written permission of the owner.

| Version | Approved By | Owner | Date Last Updated | Review Frequency | Next Review | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | CEO | CISO | 13 Sep 2026 | Annually | 13 Sep 2027 | Initial Release – Phase 1 Digital Banking ISMS Performance Report |

Status Key:

- GREEN = Meeting or exceeding target.

- AMBER = Within 10% of target or active remediation plan in place.

- RED = Significantly below target or no remediation plan.

| Measure | Description | Frequency | Target/ Threshold | Data Source | RAG Status (Green/Amber/Red) | Results | Comments | Last Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Policy Review Compliance | Percentage of staff who have acknowledged key policies (Information Security, Acceptable Use, etc.). | Quarterly | 100% acknowledgment | HR / ISMS acknowledgment records | AMBER | Baseline not yet measured. | Policy rollout in progress; acknowledgment baseline pending. | 13 Sep 2026 |
| a. InfoSec Policy | All staff have reviewed and acknowledged the Information Security Policy. | Quarterly | 100% | HR / ISMS acknowledgment records | AMBER | Acknowledgment rate not yet evidenced. | Track staff acknowledgment during Phase 1 rollout. | 13 Sep 2026 |
| b. Acceptable Use Policy | All staff compliance with Acceptable Use Policy acknowledgment. | Quarterly | 100% | HR / ISMS acknowledgment records | AMBER | Acknowledgment rate not yet evidenced. | Acknowledgment evidence not yet available. | 13 Sep 2026 |
| c. Cloud Services Policy | All staff compliance with Cloud Services Policy acknowledgment. | Quarterly | 100% | HR / ISMS acknowledgment records | AMBER | Acknowledgment rate not yet evidenced. | Cloud workloads are in scope; evidence pending. | 13 Sep 2026 |
| d. Secure Development Policy | Engineering team compliance with Secure Development Policy acknowledgment. | Quarterly | 100% | HR / engineering acknowledgment records | AMBER | Acknowledgment rate not yet evidenced. | Secure-development controls planned; evidence pending. | 13 Sep 2026 |
| Compliance % to ISO 27001 | Percentage of applicable ISO 27001 controls implemented and operational. | Annually | 100% implementation of scoped controls | Audit results/non-conformity logs | AMBER | Implementation baseline not yet completed. | Internal audit planned for Q3, Year 1. | 13 Sep 2026 |
| Supplier Reviews | Percentage of suppliers processing data reviewed as per the schedule. | Annually | 100% | Supplier review schedule | RED | No completed review rate is evidenced. | Supplier reviews not evidenced in source documents. | 13 Sep 2026 |
| Supplier Risk Assessments | Percentage of critical suppliers with updated risk assessments. | Annually | 100% | Supplier risk assessment records | RED | No completed risk-assessment rate is evidenced. | Critical-supplier risk reviews not evidenced. | 13 Sep 2026 |
| Training and Awareness |  |  |  |  |  |  |  |  |
| a. Intro to ISO 27001 | Percentage of staff completing information security / ISO 27001 awareness training. | Quarterly | ≥90% completion | Training records | AMBER | Not started. | Awareness target: ≥90% by Q2, Year 1. | 13 Sep 2026 |
| b. PDPL Training | Percentage of applicable staff assigned Saudi PDPL/SDAIA privacy awareness training. | Quarterly | 100% of applicable staff | Training / compliance records | RED | Not yet evidenced. | PDPL/SDAIA requirements identified; training data pending. | 13 Sep 2026 |
| c. Contractor NDAs | Percentage of contractors who have signed NDAs. | Annually | 100% | Legal/HR records | RED | Not yet evidenced. | Contractor NDA data not provided. | 13 Sep 2026 |
| Statement of Applicability Review | Percentage of controls reviewed in the Statement of Applicability annually. | Annually | 100% | Documentation review logs | AMBER | Annual review result not yet measured. | Annual SoA review evidence not yet available. | 13 Sep 2026 |
| Information Security Incidents | Number of information security incidents logged and their resolution status. | Monthly/Quarterly | Zero unresolved incidents | Incident record / IA-018 / IA-015 | AMBER | Reporting process defined; no period incident count supplied. | Procedure requires incident logging and formal closure. | 13 Sep 2026 |
| Incident Response | Average resolution time for security incidents. | Monthly/Quarterly | Within defined SLAs | Incident record / SOC monitoring | AMBER | Formal response procedure established; resolution-time KPI not yet baselined. | 24x7 SOC / response KPI baseline pending. | 13 Sep 2026 |
| Access Control Audits | Percentage of access rights reviewed (logical/physical). | Annually | 100% of identified access areas | Access control logs/audit reports | AMBER | Not yet measured. | Privileged-access review planned for Q2. | 13 Sep 2026 |
| Internal Audit Results | Number and severity of findings from internal ISMS audits. | Annually | No major findings; reduced minor issues | Internal audit records | AMBER | Internal audit not yet completed. | Initial ISO 27001 audit planned for Q3. | 13 Sep 2026 |
| Management Review Effectiveness | Evidence of completed management reviews and follow-up actions. | Annually | 100% annually | Management review minutes | RED | No completed management review is evidenced. | Management review evidence not provided. | 13 Sep 2026 |
| Risk Management |  |  |  |  |  |  |  |  |
| a. Identified Risks | Number of risks identified during the reporting period. | Quarterly | N/A – Reporting metric | Risk log | AMBER | Risk-register baseline not yet established. | Risk assessment/register planned for Q1. | 13 Sep 2026 |
| b. Mitigated Risks | Percentage of identified risks mitigated within defined timeframes. | Quarterly | 100% of critical/high risks mitigated | Risk log | AMBER | Not yet measurable. | Measure after risk register is established. | 13 Sep 2026 |
| c. Accepted Risks | Percentage of risks formally accepted by management. | Quarterly | N/A – Reporting metric | Risk log | RED | No formal acceptance metric is evidenced. | Formal risk-acceptance data not provided. | 13 Sep 2026 |
| Change Management |  |  |  |  |  |  |  |  |
| a. Change Approval Compliance | Percentage of changes that followed the change management process. | Monthly/Quarterly | 100% compliance | Change management logs | AMBER | Process requirement defined; compliance rate not yet measured. | Emergency changes must follow approved process. | 13 Sep 2026 |
| b. Unauthorized Changes | Number of unauthorized changes detected. | Monthly/Quarterly | Zero | Change management logs | AMBER | No unauthorized-change count supplied. | Track via change records and security logs. | 13 Sep 2026 |
| BC/DR Testing | Number and results of business continuity and disaster recovery tests. | Annually | At least one test completed | BC/DR test records / IA-021 | AMBER | Annual recovery test not yet completed. | Annual DR test planned for Q3, Year 1. | 13 Sep 2026 |
| Asset Inventory Accuracy | Percentage of IT assets classified and assigned an owner. | Quarterly | 100% of scoped assets | Information Asset Inventory / IA references | AMBER | Approved asset inventory is referenced in the incident procedure. | Asset IDs are in use; ownership accuracy not quantified. | 13 Sep 2026 |
| Vulnerability Remediation | Percentage of identified vulnerabilities resolved within SLA. | Monthly/Quarterly | 100% of critical vulnerabilities | Vulnerability / penetration-test records | AMBER | Remediation performance not yet measured. | Pen test and remediation planned for Q2. | 13 Sep 2026 |
| Documentation Review Compliance | Percentage of ISMS documents reviewed and updated per schedule. | Annually | 100% reviewed | Documentation review logs | AMBER | Initial documentation set is in progress. | ISMS documentation development is in progress. | 13 Sep 2026 |
| Access Deactivation Compliance | Percentage of terminated personnel with access deactivated within SLA. | Monthly/Quarterly | 100% within 24 hours | Access control logs | RED | Not yet measured. | Access-deactivation evidence not provided. | 13 Sep 2026 |